WEEK 3 – FRONT-END DEVELOPMENT
OF E-GOVERNANCE APPLICATION

Interactive UI Planning, Technology Selection,
Code Structure and Backend Integration

| Field | Details |
| --- | --- |
| Prepared By | Harsha vardhan. P |
| Task | Week 3 – Front-End Development of User Interface |
| Deliverable | Front-End Development Planning and Documentation |
| Status | Planning and Implementation Design |

# Purpose

This document converts the static prototype concept from Week 2 into a practical front-end development plan. It defines the proposed technology stack, page and component structure, responsive behavior, interaction model, state management, API integration points, security, validation, testing, accessibility, and development workflow. The scope is deliberately planning-oriented, matching the Week 3 requirement to establish a strong implementation foundation rather than complete a production application.

# Contents

1. Executive Summary

2. Objectives and Scope

3. Technology Selection and Justification

4. Front-End Architecture

5. Layout and Page Structure

6. Responsive Design Strategy

7. Interactive Elements and User Events

8. State Management Strategy

9. Code Structure Planning

10. Backend/API Integration Plan

11. Authentication and Security

12. Validation and Error Handling

13. Representative Code and Pseudocode

14. Testing Strategy

15. Performance and Accessibility

16. Development Workflow

17. Risks and Mitigations

18. 30–35 Hour Work Plan

19. Conclusion

20. References

Appendix A – Front-End Definition of Done

# 1. Executive Summary

The proposed front end is a responsive single-page web application for citizens accessing government digital services. The interface will support service discovery, eligibility checking, online application submission, document upload, application tracking, account functions, help, and feedback. React with TypeScript is selected as the primary implementation approach because it supports reusable components, predictable composition, strong tooling, and scalable project organization. Vite will provide a lightweight development and build workflow, while React Router will manage page navigation. Form validation will use React Hook Form with Zod schemas, and TanStack Query will be used for server-state fetching, caching, loading states, and synchronization.

The design follows a component-first approach. Shared UI elements such as buttons, fields, alerts, cards, progress indicators, and status timelines are separated from feature-specific application logic. The browser communicates with backend services through an API client over HTTPS. Production authentication, authorization, business rules, document processing, persistence, and audit controls remain backend responsibilities.

# 2. Objectives and Scope

Transform the Week 2 static prototype into an implementable interactive front-end plan.

Select and justify modern front-end technologies suitable for an e-governance portal.

Define responsive layouts for mobile, tablet, and desktop screens.

Specify interactive forms, buttons, menus, validation, feedback, navigation, and user-event behavior.

Define component boundaries, state management, code organization, and API integration points.

Document security, accessibility, performance, testing, and error-handling considerations.

Provide representative TypeScript/React code and pseudocode to demonstrate implementation direction.

Scope boundary: Week 3 focuses on planning and front-end implementation design. It does not claim that a production backend, database, authentication service, or complete deployed product has already been implemented.

# 3. Technology Selection and Justification

| Technology | Purpose | Reason for Selection |
| --- | --- | --- |
| React | UI component framework | Reusable components, mature ecosystem, clear component composition, suitable for complex interactive portals. |
| TypeScript | Typed JavaScript | Reduces interface mistakes, improves maintainability, and documents data contracts through types. |
| Vite | Build/development tool | Fast local development, modern bundling, and simple project setup. |
| React Router | Client-side navigation | Supports route-based pages and nested service/application flows. |
| React Hook Form | Form state | Efficient handling of large forms with reduced unnecessary re-renders. |
| Zod | Schema validation | Centralizes validation rules and provides a clear typed boundary for form/API data. |
| TanStack Query | Server state | Handles API loading, caching, retries, refetching, and mutation state. |
| Vitest + Testing Library | Testing | Supports fast unit/component tests and user-focused UI testing. |
| ESLint + Prettier | Code quality | Keeps code consistent and catches common issues before review. |
| CSS Modules + design tokens | Styling | Provides locally scoped styles and reusable spacing, typography, and component tokens. |

## Technology Alternatives Considered

| Option | Strengths | Why Not Selected for This Plan |
| --- | --- | --- |
| Angular | Opinionated structure, TypeScript-first, strong enterprise features | More framework overhead than necessary for the planned prototype-to-front-end transition. |
| Vue.js | Approachable syntax, progressive adoption, component model | Strong option, but React offers the preferred component ecosystem and team familiarity assumed for this plan. |
| Plain JavaScript + HTML/CSS | Minimal dependencies | Becomes harder to organize and reuse as service forms, tracking, authentication, and multiple pages grow. |

Conclusion: React + TypeScript is the recommended stack, supported by focused libraries rather than a large all-in-one framework. The selection is intended to balance maintainability, accessibility, responsiveness, developer productivity, and future integration.

# 4. Front-End Architecture

The architecture separates presentation, client-side state, server-state communication, and backend services. The UI should not directly contain business rules that belong to the backend. API calls should be centralized through an API client so authentication headers, error normalization, timeouts, and request identifiers can be handled consistently.

# 5. Layout and Page Structure

| Page / Area | Main UI Elements | Primary Interaction |
| --- | --- | --- |
| Home | Header, search, service categories, popular services, help links | Search, category selection, open service |
| Service Details | Title, description, eligibility, required documents, CTA | Check eligibility / Start application |
| Eligibility | Questions, radio/checkbox/select controls, progress | Answer questions and view result |
| Application Form | Step indicator, grouped fields, save draft, navigation | Enter, validate, save, continue |
| Documents | Upload cards, file status, document requirements | Select, upload, replace, remove |
| Review | Read-only summary, edit links, declarations | Review and submit |
| Confirmation | Reference number, status, next steps | View application / return home |
| My Applications | Filters, status cards/table, search | Open and track applications |
| Application Details | Status timeline, submitted data, messages | Track progress and respond where allowed |
| Help / Feedback | FAQs, contact options, feedback form | Search help or submit feedback |
| Account | Profile, session controls, preferences | View/update allowed profile information |

# 6. Responsive Design Strategy

| Breakpoint | Layout Approach | Key Considerations |
| --- | --- | --- |
| Mobile: < 768 px | Single-column content, stacked forms, compact header/navigation | Large touch targets, short labels, no horizontal scrolling, readable error messages. |
| Tablet: 768–1023 px | Flexible two-column sections where useful | Balance content density with touch-friendly controls. |
| Desktop: ≥ 1024 px | Wider content container, multi-column cards/forms, persistent navigation where appropriate | Efficient scanning without excessive empty space. |

Responsive behavior should be based on content and usability rather than a single device model. Forms should reflow without losing field order, validation messages must remain attached to the relevant control, and important actions should remain visible and understandable at all widths.

# 7. Interactive Elements and User Events

| Component | User Event | Expected Behavior |
| --- | --- | --- |
| SearchBar | Typing / submit | Debounce optional search, show matching services, display empty-state guidance. |
| ServiceCard | Click / keyboard activation | Open service details while preserving accessible focus behavior. |
| EligibilityQuestion | Select answer | Update form state, validate when appropriate, show progress. |
| TextField | Input / blur | Update form state, run field validation, show clear error/help text. |
| FileUpload | Select file | Validate type/size, show progress/status, allow retry or replacement. |
| ProgressStepper | Next / Back | Move between steps while preserving valid draft state. |
| Save Draft | Click | Validate saveable fields and persist draft through API. |
| Submit | Click | Run final validation, show confirmation state, submit once, handle response. |
| StatusTimeline | View | Present chronological application status clearly. |
| Modal / Alert | Open / close | Provide focused information without blocking unrelated content unnecessarily. |
| FeedbackForm | Submit | Validate message, send feedback, show confirmation or retry. |

# 8. State Management Strategy

| State Type | Examples | Recommended Handling |
| --- | --- | --- |
| Local UI state | Modal open, selected tab, menu state | React useState/useReducer |
| Form state | Name, address, declarations, answers | React Hook Form + Zod |
| Server state | Service list, application status, API responses | TanStack Query |
| Session state | Authenticated user/session status | Auth provider/context or secure session integration |
| Draft state | Partially completed application | Backend draft endpoint plus local recovery only when appropriate |

State should have a single clear owner. Server data should not be duplicated into many unrelated local states. Sensitive data should not be unnecessarily persisted in browser storage. The backend remains authoritative for application status and business rules.

# 9. Code Structure Planning

src/
├── app/
│   ├── router/
│   ├── providers/
│   └── config/
├── components/
│   ├── ui/
│   ├── forms/
│   ├── service/
│   └── application/
├── pages/
│   ├── Home/
│   ├── Services/
│   ├── Application/
│   ├── Tracking/
│   ├── Account/
│   └── Support/
├── features/
│   ├── authentication/
│   ├── services/
│   ├── applications/
│   ├── documents/
│   └── feedback/
├── hooks/
├── services/
│   ├── apiClient.ts
│   ├── servicesApi.ts
│   └── applicationsApi.ts
├── schemas/
├── types/
├── utils/
├── styles/
└── tests/

Component assignment principle: shared visual primitives belong in components/ui; reusable form controls belong in components/forms; domain-specific workflows belong under features; page composition belongs in pages; API calls belong in services; validation schemas belong in schemas; shared data contracts belong in types.

# 10. Backend/API Integration Plan

The following are illustrative integration points for production planning; exact endpoint names and payloads would be agreed with the backend team.

| Method / Endpoint | Purpose | Front-End Usage |
| --- | --- | --- |
| GET /api/services?query=... | Search/list services | Home and service discovery |
| GET /api/services/{id} | Service details | Service Details page |
| POST /api/services/{id}/eligibility | Evaluate eligibility | Eligibility flow |
| POST /api/applications | Create application/draft | Start application |
| PATCH /api/applications/{id} | Save changes | Save Draft |
| POST /api/applications/{id}/documents | Upload document | Documents step |
| POST /api/applications/{id}/submit | Submit application | Final submission |
| GET /api/applications/{id} | Get application | Tracking/details |
| POST /api/applications/{id}/messages | Application communication | Allowed user messages |
| POST /api/feedback | Submit feedback | Feedback form |

Integration sequence:

User performs an action in the UI.

Client-side validation checks basic format and required fields.

API client sends an HTTPS request with the approved authentication/session mechanism.

Backend authenticates the request and applies authorization and business rules.

Backend returns a success or structured error response.

Front end updates server state/cache and presents confirmation, errors, or next steps.

Application status is treated as backend-authoritative.

Illustrative normalized error response:

{
  "code": "VALIDATION_ERROR",
  "message": "Some information needs correction.",
  "fields": {
    "fullName": "Enter your full name."
  },
  "requestId": "REQ-EXAMPLE"
}

# 11. Authentication and Security

Use the organization's approved authentication mechanism; do not invent a parallel login system in the front end.

Use HTTPS for all production API communication.

Enforce authorization on the backend; hiding a UI button is not a security control.

Minimize sensitive information stored in browser storage and avoid storing secrets in source code.

Do not log passwords, tokens, document contents, or unnecessary personal information.

Handle session expiry consistently and redirect the user to a safe re-authentication flow.

Validate uploaded file type and size on both client and server; scan/process files according to production policy.

Use security headers and a suitable Content Security Policy in production.

Use audit logging on the backend for important application actions.

# 12. Validation and Error Handling

| Scenario | Front-End Response |
| --- | --- |
| Required field missing | Show field-level message and focus the first invalid field where appropriate. |
| Invalid format | Explain the expected format without blaming the user. |
| Invalid/oversized document | Reject early with clear allowed-format/size guidance. |
| Network failure | Show retry option and preserve safe local form state. |
| 401 / session expired | Pause protected action and use the approved sign-in flow. |
| 403 / not permitted | Show a clear permission message; do not expose protected details. |
| 404 / unavailable resource | Show a helpful not-found state and navigation back to a safe location. |
| 409 / conflicting update | Refresh authoritative data and explain that the record changed. |
| 500 / server failure | Show a generic error, request ID if appropriate, and retry/support guidance. |

# 13. Representative Code and Pseudocode

Example React + TypeScript component:

type ServiceCardProps = {
  title: string;
  description: string;
  serviceId: string;
  onOpen: (serviceId: string) => void;
};

export function ServiceCard({
  title, description, serviceId, onOpen
}: ServiceCardProps) {
  return (
    <article>
      <h3>{title}</h3>
      <p>{description}</p>
      <button onClick={() => onOpen(serviceId)}>
        View service
      </button>
    </article>
  );
}

Application submission pseudocode:

WHEN user selects Submit:
    validate visible fields
    IF validation fails:
        show field-level errors
        focus first invalid field
        STOP
    show submitting state
    send application data to API
    IF API succeeds:
        invalidate/refetch application status
        show confirmation and reference number
    ELSE:
        normalize error
        show safe error message
        allow retry

Document upload pseudocode:

WHEN user selects a document:
    check file type and size
    IF invalid:
        show requirement message
        STOP
    request upload authorization if required
    upload using approved API flow
    show progress
    IF successful:
        mark document as uploaded
    ELSE:
        show retry option

# 14. Testing Strategy

| Test Level | Focus | Example |
| --- | --- | --- |
| Unit | Utilities, validators, mapping functions | Eligibility rule input validation |
| Component | UI behavior and accessibility | Form field error, button state, modal behavior |
| Integration | API/client and state interaction | Create draft → upload document → refresh status |
| Accessibility | Keyboard, focus, labels, semantics, contrast | Complete application without a mouse |
| Responsive | Viewport and layout behavior | Check form at mobile/tablet/desktop widths |
| End-to-End | Critical citizen journey | Search service → eligibility → application → confirmation |
| Security checks | Safe handling of auth/errors/uploads | No secrets in client bundle or logs |

Core acceptance criteria:

Every primary task is reachable by keyboard and has a clear focus state.

Required fields show understandable validation messages.

Loading, success, empty, and error states are defined for API-driven screens.

Layout remains usable on mobile, tablet, and desktop widths.

Application data is not assumed to be valid merely because client-side validation passed.

API failures do not expose stack traces, secrets, or internal implementation details.

# 15. Performance and Accessibility

Use semantic HTML elements and meaningful headings.

Associate labels and error messages with form controls.

Ensure keyboard navigation and visible focus states.

Use responsive images and lazy loading where appropriate.

Split or lazy-load large routes when useful.

Keep JavaScript bundles and third-party dependencies under review.

Debounce search input where frequent requests would be wasteful.

Use loading indicators that do not cause confusing layout shifts.

Test with browser accessibility tools and keyboard-only navigation.

# 16. Development Workflow

- Create the React + TypeScript project and establish linting/formatting.

- Build shared design tokens and basic UI primitives.

- Implement routing and page shells.

- Implement service discovery and service details.

- Implement eligibility and application form components.

- Add document upload and review/confirmation states.

- Add application tracking and account/support pages.

- Connect the API client to approved backend endpoints.

- Add validation, loading, empty, and error states.

- Run unit, component, responsive, accessibility, and integration checks.

# 17. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Backend contract changes | Integration rework | Define typed API contracts and centralize API calls. |
| Large forms become difficult to maintain | Higher defect rate | Break forms into reusable sections and validation schemas. |
| Inconsistent UI across pages | Poor usability | Use shared UI components and design tokens. |
| Sensitive data stored unnecessarily | Privacy/security risk | Minimize browser persistence and follow approved security architecture. |
| Mobile layout overlooked | Accessibility/usability issues | Design mobile-first and test multiple widths early. |
| Unclear error states | User confusion | Define loading, empty, validation, permission, conflict, and server-error states. |
| Scope expansion | Schedule risk | Keep Week 3 focused on front-end planning and critical citizen journeys. |

# 18. 30–35 Hour Work Plan

| Activity | Hours |
| --- | --- |
| Technology research and stack selection | 4.0 |
| Architecture and code-structure planning | 4.0 |
| Layout and responsive planning | 4.0 |
| Components and interactive behavior | 5.0 |
| State management and API integration plan | 4.0 |
| Security, accessibility and validation | 3.0 |
| Code examples and testing strategy | 3.5 |
| Documentation, review and final organization | 4.0 |
| Total | 31.5 |

The plan fits the required 30–35 hour effort and prioritizes analysis, documentation, and implementation readiness rather than full product completion.

# 19. Conclusion

Week 3 establishes the bridge between the Week 2 prototype and an actual front-end implementation. The recommended React + TypeScript architecture provides reusable components, typed data contracts, structured routing, validated forms, managed server state, and a clear path to backend integration. Responsive layout rules ensure the portal remains usable across mobile, tablet, and desktop screens. Security, accessibility, error handling, testing, and performance are included as design requirements rather than being postponed until the end of development. This plan provides a practical baseline for moving from static screens to an interactive e-governance user interface.

# 20. References

GOV.UK Design System – Homepage – https://design-system.service.gov.uk/

GOV.UK Design System – Patterns – https://design-system.service.gov.uk/patterns/

GOV.UK Design System – Start using a service – https://design-system.service.gov.uk/patterns/start-using-a-service/

GOV.UK Design System – Navigate a service – https://design-system.service.gov.uk/patterns/navigate-a-service/

Digital India – UMANG – https://www.digitalindia.gov.in/initiative/umang/

React Documentation – https://react.dev/

TypeScript Documentation – https://www.typescriptlang.org/docs/

Vite Documentation – https://vite.dev/

React Router Documentation – https://reactrouter.com/

TanStack Query Documentation – https://tanstack.com/query/latest

React Hook Form Documentation – https://react-hook-form.com/

Zod Documentation – https://zod.dev/

# Appendix A – Front-End Definition of Done

Pages and routes are defined and connected.

Shared components have documented props and expected behavior.

Forms have client-side validation and clear server-error handling.

Responsive behavior is tested at mobile, tablet, and desktop widths.

Keyboard navigation and focus behavior are checked.

API calls are centralized and typed where practical.

Loading, empty, success, and error states are implemented or explicitly planned.

No credentials, tokens, or sensitive data are hard-coded.

Unit/component/integration test coverage is planned for critical flows.

Code is formatted, linted, reviewed, and documented sufficiently for handoff.